## Slide 1: Planning for 2022: lessons learned from the Rosetta 67P observing campaign
Colin Snodgrass

## Slide 2: Ground based support to Rosetta
Rosetta operates within a tiny region of the inner coma
Nearly every other comet we will ever study will be from the ground
The way to match the resolution of Rosetta results with other comets is by linking them to ground observations
820,000 km
You are here

## Slide 3
http://www.rosetta-campaign.net/
2013-2016
44 different telescopes
UV-radio
1300 hours on target
+ amateur obs.
Snodgrass et al. 2017,
Phil. Trans. Royal Soc. A. 375, id.20160249
Notes: > 700 observation nights listed so far

## Slide 4: Parallel observations
Observations were critical during Rosetta active phase for direct comparison
Required regular monitoring of
  Total brightness ( = dust production rate)
  Gas production rates
  Coma morphology (link to jets from nucleus)
  Dust / gas properties on large scale
  Astrometry (non-gravitational forces)

## Slide 5: Total activity measures

## Slide 6
Changing morphology
1’ FOV centred on comet

## Slide 7: Spectroscopy
WHT/ISIS, Aug 2015
Fitzsimmons et al

## Slide 8: Observations
2013 – VLT monitoring
2014, Feb – Nov
  VLT, NOT, Gemini
  Vis imaging + spec, NIR imaging (end of period)
  Snodgrass et al 2016, A&A in press
2015, May-Jul VLT
  Vis imaging + spec
2015, Aug onwards
  Just observable from Northern hemisphere
  VLT again from November
2015/16
  Best visibility period
  Canary Islands ITP – 6 telescopes
  VLT + Gemini
  TRAPPIST, Lowell
  NOT, Wendelstein, Pic du Midi, Rohzen, Calar Alto, Sierra Nevada, SAO 6m
  Keck, IRTF
  LCOGT
  France+India pol campaign
  HST, Spitzer, Odin, Kepler
  ALMA, IRAM, ARO
+ amateur observations throughout

## Slide 9: Rosetta campaign set up
Run by observers, with link to ESA. Not formally an ESA campaign (formally ESA doesn’t do ground based obs). [different for Hera?]
1st meeting, London, April 2012
2nd meeting, Garching (Munich), July 2013
3rd meeting, Denver, October 2013 (DPS)
Website set up:
  www.rosetta-campaign.net
Mailing list associated with this
  https://groups.google.com/group/rosetta-obs
  Intended for communication between pro observers

## Slide 10: 1st meeting
We met in London (UCL) on 17+18 April 2012, funded by Europlanet NA1
37 Attendees, talks on a range of facilities and science topics.
3 panel discussions on what can be achieved
  At ESO
  Using Northern facilities
  By amateurs
Included significant outreach and amateur astronomer contributions
Goal was to come up with a coordinated campaign, or roadmap towards one.

## Slide 11: 2nd meeting
Met at ESO HQ in Garching, 9+10th July 2013
More detailed discussion on what was expected from the comet, what we would like to do, what facilities are available (ESO + elsewhere)
  Presentations from Rosetta instrument teams (OSIRIS, VIRTIS, MIRO) on required ground-based support
  Discussion on what “ground driven” science we would do
  Created a “wish list” of observations, assigned people/facilities where possible
Agreed to set up mailing list & website

## Slide 12: Other meetings
3rd at DPS.
  Shorter meeting (2 hours instead of 2 days)
  Presentation from Karen Meech on previous NASA mission support campaigns (DI/EPOXI)
  Significant discussion on amateur contribution to campaign (lessons from DI/EPOXI/ISON)
Meetings during campaign
  at Rosetta SWT meetings (splinter sessions),
  Approx every 6 months, varied in size/length
Dedicated observer meeting in Seggau in June 2016 (end of campaign) – Europlanet NA1 funded

## Slide 13: Coordination / communications
Single coordinator responsible for most comms
  Role assigned by ESA project
  Support from ESA project scientist where necessary
Many individual PIs on proposals, but effort to coordinate these
Communication primarily through mailing list
Reasonably frequent telecons, especially before proposal deadlines etc.
+ a few face-to-face meetings

## Slide 14: Mailing list / Website
Google site and Google groups solution, as free and very simple to use – www.rosetta-campaign.net
Mailing list membership also gives access to ‘team only’ parts of website
Mailing list for communication between pro (and some advanced amateur) observers
Can only post to list as member
  Mostly used for broadcast from coordinator
Anyone can apply, membership moderated

## Slide 15: Website
Attempted to collect useful information in one place
  Quick look ephemeris
  Visibility plots, finder charts
  Observing plans
  Observation log
Simple forms to add information
Tables & calendars to display it
Google site & google mailing list for simple interaction (single log in)

## Slide 18
www.rosetta-campaign.net/planned-observations

## Slide 19
www.rosetta-campaign.net/planned-observations

## Slide 21: http://www.rosetta-campaign.net/observations

## Slide 22: Log of observations
Systems set up on website for scriptable logging
  Probably a bit late getting these running
  Most people reported observations in a batch at the end, following some prompting
Would more real-time info have been useful?
In general people didn’t need that much info from each other
  Latest brightness estimates useful, distributed from coordinator on request
Log more valuable later, in data analysis stage

## Slide 23: Getting telescope time
Mixed approach:
  Direct agreement with some observatories
  Coordinated large proposals
  Individual proposals from PIs interested in certain observations
ESO time through proposals, supported by ESO-ESA deal
  opaque workings, but we got time
La Palma / Tenerife time through ITP
  most telescopes (WHT, INT, TNG, GTC, LT, Stella) in one proposal
IRTF involved in discussions from start, specific line in CfP
In general, TACs gave us time anyway
  Recognised unique opportunity, investment in mission

## Slide 24: Archiving
Agreement that it is important to archive campaign data
Plan is to have it all archived with Rosetta data at ESA
ESA funding for PDRA to support this
  It is progressing, but an annoying chore for people
Better to have planned this earlier, collected data as we went?
  Or, people prefer to publish first, then send data?
Difficult, due to very varied data types and facilities
  No consistency in FITS headers etc.

## Slide 25: Lessons learned
Getting time not difficult with unique mission
Early planning for coordination valuable
  Need to be aware of different telescope deadlines
Planning for data analysis and archiving could have been better
Automation of data logging would be good
I find some elements of website useful
  not sure how much others used it (feedback form??)
Mailing list useful, primarily used for broadcast
Coordinator will spent a lot of time on this

## Slide 26: Amateur observations

## Slide 27: Amateur contributions
Amateur observations coordinated by Padma Yanamandra-Fisher
  Her time paid by NASA Rosetta project for this
Website at JPL: http://rosetta.jpl.nasa.gov/rosetta-ground-based-campaign
FTP site set up at ESAC to collect data from amateurs
Most activity was through facebook group
In general, people keen to be involved, but mostly in discussing mission, sharing ‘pretty pictures’, rather than raw data collection

## Slide 28: Lessons learned - FTP
FTP site was popular idea as ‘sending data to ESA’
However, wasn’t used very much
  Observers weren’t encouraged to use it enough
  Needed clearer instructions
  Confusion about necessary formats and naming conventions may have put people off
  Padma instead collected data via personal dropbox space, not very automatic
  Eventually JPL intern sorted out data, sent it to me

## Slide 29: Lessons learned - interactions
Very active facebook group
  Padma’s preferred tool, but took a lot of her time
  Good community, very engaged with mission in general (sharing news stories, images)
  A bit exclusive
    Some people don’t use FB
    Padma was vetting each application to join group to keep out spammers etc.
    Didn’t really address key goal of getting people to take and share data on comet (although some nice images)

## Slide 30: Lessons learned – engaging people
Sign up form on JPL site, but little/no subsequent engagement with non-FB users
  Mailing list might have been better?
Many existing communities in comet observation, various mailing lists in use
  These groups active in following 67P/Rosetta
  Keen comet observers, they would probably have observed it anyway…
  Overlap with these advanced amateurs and core of FB group
Participation certificates were popular

## Slide 31: Lessons learned – consistent data
Plan to distribute standard SDSS-type filters to suitable amateurs
  i.e. those with right kit, experience, commitment
  Would give consistent data sets
  Was funded by NASA, but not acted on (too late to send filters by the time survey of what was needed was completed? Further delays in organisation?)

## Slide 32: Lessons learned - summary
Engaging community through social media useful, but can miss people out
  Not so effective at broadening pool of real data collectors
Effort needs to be made well in advance of campaign
  Preparing observing guides, building community, assessing needs for any common equipment supply, having people used to systems and ready to submit data

## Slide 33: backup

## Slide 34: Wish list

## Slide 35: Observations pre-Rosetta
Observations since CG selected in 2002
Large telescope images of inactive nucleus: size, shape, spin period, pole
Multiple apparition coma monitoring: jets, dust properties, pole, activity cycle
Thermal IR (Spitzer, Herschel): nucleus and dust coma properties
Monitoring up to 2013 (mostly with VLT) for astrometry and total activity (helpful for mission planning)
Not part of coordinated campaign.
Individual proposals from various teams

## Slide 36: Visibility
Snodgrass et al 2013 model is used to predict brightness in next years
Peak around R~13 at perihelion
  Within r=10,000 km aperture
Observability:
  Southern hemisphere (and crowded field) in 2014
  Close to Sun until after perihelion
  Then in Northern sky